PUBLIC WORKS
COMMITTEE MINUTES
Meeting Date:			7/28/2026		Time:	6pm

In Attendance: Craig Warner, Harold, Boggs, Rick Easterwood, Jessica Susor, Brittney Klockowski

Committee Summary
· Last meeting minutes approved
· Washington Street update is the resolution for council approval to ask OHM to apply for OPWC 2027
· Craig will follow up to check in on phase 2 of the stormwater GIS plan
· Harold was able to replace wiring himself in the lawn mower that would not start so it is functional for now.
· Harold was able to have the fire hall stormdrain checked because of low water levels and he could only see 30 feet down. Cam tech will have to come out with their snake camera if the budget allows.
· Grass seeding still waiting on finding a tiller
· Harold planning on filling in the ruts at the corner of Silver & Oak with either stone or road gratings.
· Harold will follow up with Toledo Edison because he has not received an update on the streetlights
· Rick was made aware of a citizen complaint of someone wanting the stop sign put back in at the corner of Cherry & Willow. Committee feels there is not enough traffic there to justify a stop sign since the nursing home is not at that corner.


Actionable Items

· OHM resolution

· 
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